# 📓 Project Logbook: AIX Schema & Extraction

## 🗂️ Project Charter

Goal:
Migrate critical AIX system data into a modern environment by:

- Discovering structure via probe tools
- Extracting raw/staged data via extractors
- Designing a usable schema in SQL Express (or equivalent)
- Validating fidelity so no data is lost

Target Environment: Ubuntu VM (for staging/testing) → SQL Express

## ✅ What’s Done

Data copied off AIX: /etc, /home, /opt, /tmp, /var (via FTP)

Target environment (Ubuntu VM) ready for use

Tools acquired: Extractors + Probe scripts

Workspace defined: /opt/aix-rescue/{tools,bin,conf,logs,data_raw,data_stage}

Transfer methods ready: Shared Folder, SCP, USB passthrough

## 🚧 Next Steps

Load tools into VM

Normalize line endings & make executables (dos2unix, chmod +x)

Run probe on sample dir (/etc) → capture JSON + log outputs

Run extractor (limit 100 rows) → validate staged CSVs

Begin schema draft → staging tables + data dictionary

Validate counts across all stages

## 📝 Working Checklist (Table Format)

### Environment Setup

| Task | Status | Notes |
| --- | --- | --- |
| Create workspace directories in /opt/aix-rescue | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Install utilities (virtualbox-guest-utils, dos2unix, jq, sqlite3) | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Verify data directories mounted/shared | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Confirm SQL Express connectivity (network/ODBC/JDBC test) | [ ] Not Started / [ ] In Progress / [ ] Done | ... |

### Load Tools

| Task | Status | Notes |
| --- | --- | --- |
| Transfer extractor & probe files → /opt/aix-rescue/tools | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Run dos2unix + chmod +x | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Confirm shebang lines (#!/usr/bin/env bash or python3) | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Verify interpreter versions (bash --version, python3 --version) | [ ] Not Started / [ ] In Progress / [ ] Done | ... |

### Probe Run

| Task | Status | Notes |
| --- | --- | --- |
| Run probe on /etc (or chosen dir) | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Save outputs → /data_stage and /logs/YYYYMMDD_HHMM/ | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Review JSON + logs for file counts & types | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Capture sample (10 lines per file) | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Save MD5 checksums of probed files | [ ] Not Started / [ ] In Progress / [ ] Done | ... |

### Extractor Run (Pilot)

| Task | Status | Notes |
| --- | --- | --- |
| Run extractor with --limit 100 | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Validate CSV row counts vs expectations | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Confirm encoding (file, cat -v) and delimiter correctness | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Check for uniqueness of expected keys | [ ] Not Started / [ ] In Progress / [ ] Done | ... |

### Schema Work

| Task | Status | Notes |
| --- | --- | --- |
| Create staging table definitions in SQL Express | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Draft data dictionary (table names, fields, keys) | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Build ERD (Entity Relationship Diagram) | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Identify authoritative sources where overlap occurs | [ ] Not Started / [ ] In Progress / [ ] Done | ... |

### Validation

| Task | Status | Notes |
| --- | --- | --- |
| Compare record counts (AIX → stage → SQL Express) | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Define thresholds for acceptable variance (±0.1%) | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Spot-check key records for accuracy | [ ] Not Started / [ ] In Progress / [ ] Done | ... |
| Document differences/transformations | [ ] Not Started / [ ] In Progress / [ ] Done | ... |

## 📌 Deliverables

Probe Report: JSON + log + summary table

Extractor Samples: First 100 rows (CSV validated)

Schema Draft: SQL DDL script + data dictionary

Validation Report: Count comparison + variance notes

## 📌 Updates & Milestones

### 🔄 Repository Established (Sept 2025)

• Private GitHub repo created: aix-data-rescue-scripts
• Includes tailored README.md, .gitignore, Runbook.md, and folder tree for scripts, SQL, and docs.
• Repo acts as primary sync mechanism between desk and travel laptops.
• .gitignore ensures no secrets, VM images, or large binaries are committed.
• Aligned with charter deliverables: documented travel workflow, PowerShell packaging scripts, and sync via OneDrive/Git.

✅ This satisfies part of the “Documented workflow” and “Runbook” deliverables and reduces risk of sync conflicts.