Travel VM / Dev Sync — Logbook Update (September 07, 2025)

Status

Blazor admin app builds and runs locally.  Deployed to IIS at C:\ChurchApp\App\publish.

Stack pinned to .NET 9, EF Core 9, Blazor Server.

Repo layout confirmed: AIX.Admin.Blazor\AIX.Admin.Web under main scripts repo.

Decisions

This app is the data entry and maintenance UI for migrated records.

Source of truth lives on D:\ with Git; runtime/publish lives under C:\ChurchApp.

Default SQL instance is .\SQLEXPRESS, configurable via appsettings.json.

Environment Snapshot

Source: D:\Projects\aix_data_rescue\aix-data-rescue-scripts\AIX.Admin.Blazor\AIX.Admin.Web

Publish: C:\ChurchApp\App\publish

Connection string key: ConnectionStrings:SqlExpress

Near-term Tasks (next 7 days)

Align Member fields to 4GL form (Address1/2, City, State, PostalCode, BirthDate, Status, Join/Expire).

Add EF migration Member_4GL_Shape and update the database.

Add minimal validation (required fields and max lengths).

Create SQL staging table + BULK INSERT script for pipe-delimited imports.

Publish Release build to IIS and run a smoke test with Dad & Dyan.

Risks / Mitigations

Hosting bundle mismatch on server.  Mitigation: ensure .NET 9 Hosting Bundle is installed; recycle IIS.

Data shape mismatch during import.  Mitigation: load into staging tables first and map into live tables.

Config drift between dev and prod.  Mitigation: keep dev-only settings in appsettings.Development.json.

Definition of Done (UI-MVP)

Members: search, add, edit, delete working.

Form fields match required 4GL layout with validations.

One successful import from staging into live Members.

One-page usage guide with screenshots for Dad & Dyan.

Change Log

September 07, 2025 – Initial Blazor app online in IIS; stack pinned to .NET 9 / EF 9; publish path and repo layout finalized.